## Slide 1
Lorem Ipsum Lorem Ipsum
1
Copyright © 2020 Cybage Software Pvt. Ltd. All Rights Reserved. Cybage Confidential.
Project Kick Off – QuizBee (G1)
18-01-2020
www.cybage.com

## Slide 2
Introduction
Introduction to Project:
QuizBee is a quiz application website where registered users can login and attempt quizzes on various categories and view their previous attempt scores, score chart and past performance comparison graph.
The quizzes are available via USER login whereas the ADMIN login allows authenticated admin to edit, add or delete questions within the categories.

## Slide 3
Scope
Project Scope:
Homepage – Display category cards and redirect to quiz or admin page based on credentials entered.
Sign Up/Login – Create new users, allowing only logged in users to attempt quizzes.
Take a quiz – User can select quiz category and attempt the same. Score-card must be displayed after completion.
Dashboard – User is able to view score history and performance, in the form of charts and graphs.
Admin Login – Authenticate admin and view quiz information.
Admin CRUD – Can implement CRUD operations on quiz questions in database for every category.

## Slide 4
Timelines
11-01-2020
  Requirement Planning and Individual Task Allocation
13-01-2021
  Coding and Development
15-01-2021
  Integration of Modules
17-01-2021
  Code Analysis and Testing

## Slide 5
User Acceptance Criteria
User signs in with valid credentials.
After successful login, user can view quiz categories and select one as desired.
User takes selected quiz after which score along with answers are displayed.
User can view past quiz history on their dashboard, with a past performance comparison graph.
On signing in as an admin and being authenticated, the functionality to add, delete or update questions in the quiz categories will be provided.
While adding questions, admin will also have the option to add an image.
Along with updating the questions, admin also has the option to alter the answers and which option is to be considered as correct.

## Slide 6
Challenges & Risks
Challenges Ahead:
In case of Forgot Password, user cannot gain access to their account and will lose progress.
Only one Admin login exists in the system database.
Google Charts rendering speed.

## Slide 7
Future Scope
Random selection of quiz questions can be implemented
Multiple question sets for each category
Forgot Password functionality may be included
Dynamically add and remove categories

## Slide 8: SonarQube Report

## Slide 9
3/9/2020
Thank You!
Copyright © 2020 Cybage Software Pvt. Ltd. All Rights Reserved. Cybage Confidential.
www.cybage.com